INTERNAL OPERATIONS DOCUMENT

Client Onboarding

Standard Operating Procedure

Xero Bill Line Item Processor — Beta Phase

Version 1.0  ·  May 2026  ·  StreamOps AI

| Document | Contents |
| --- | --- |
| Purpose | Step-by-step guide to onboarding a new beta client onto the Xero Bill Line Item Processor |
| Audience | Ross McDowall (lead), Jen (operations support) |
| Covers | Discovery → Xero setup → Testing → Go-live → Ongoing monitoring |
| Target timeline | 14–21 days from first conversation to live processing |
| Review | Update after each of the first 5 client onboardings |

Overview

How onboarding works

Each client onboarding follows four phases. The phases are sequential — don't start Phase 2 until Phase 1 is complete. The biggest variable in timeline is how quickly the client responds and how clean their existing Xero catalogue is.

| Phase | Name | Key activities | Target duration |
| --- | --- | --- | --- |
| 01 | Discovery & Prep | Discovery call, collect sample invoices, assess Xero catalogue health | Days 1–3 |
| 02 | Xero Setup | OAuth connection, catalogue audit & clean, supplier profile config, matching rules | Days 3–7 |
| 03 | Testing | Parallel run on real invoices, accuracy review, tuning | Days 7–14 |
| 04 | Go-Live & Handover | Submission workflow set up, team brief, first live batch | Days 14–21 |

Total hands-on time per client (Ross/Jen): approximately 4–6 hours across all four phases. This will reduce with each onboarding as supplier templates and catalogue patterns become reusable.

| 01 | Discovery & Pre-Onboarding Understand the client's setup before touching anything in Xero |
| --- | --- |

Purpose

What you're trying to learn

This phase is about understanding the client's current AP workflow, the health of their Xero setup, and which suppliers represent the bulk of their invoice volume. The goal is to arrive at Phase 2 with everything you need — no back-and-forth during setup.

Discovery Call Agenda — 45–60 min

Questions to ask

| Question | Why it matters |
| --- | --- |
| How many supplier invoices do you process per month? | Scopes the workload and validates that the ROI is meaningful (target: 30+/month) |
| Who currently processes them, and how long does it take? | Establishes the baseline time cost — useful for the ROI conversation later |
| How do invoices arrive? (Email, post, portal, supplier app) | Determines the submission workflow — email is simplest for beta |
| How many unique suppliers make up your top 80% of invoice volume? | Identifies where to focus the initial supplier profile setup (usually 10–15 suppliers) |
| How is your Xero Products & Services catalogue set up? Has it been recently audited? | Flags whether catalogue cleanup will be needed before setup (the most common delay) |
| Who in your team will review and approve bills in Xero? | Identifies the go-live contact and who needs to be briefed |
| Are there any unusual invoice formats — multi-page, foreign currency, complex line items? | Surfaces edge cases to handle before go-live, not during testing |

What to collect before Phase 2

Pre-onboarding requirements

Do not proceed to Phase 2 until all of the following have been received from the client:

☐ Sample invoices — 5–10 PDFs from each of the top 5 suppliers by volume Ask client to email these to hello@streamopsai.com.au with subject: [CompanyName] Sample Invoices

☐ Xero organisation name and the email address of the Xero admin who will authorise the OAuth connection

☐ Confirmation of the Xero account codes used for AP / bills (e.g. which expense accounts are most commonly used)

☐ Name and email of the team member who will be the day-to-day reviewer of bills in Xero

☐ Any known edge cases — foreign currency suppliers, partially received goods, credit notes, etc.

NOTE If the client's Xero catalogue hasn't been audited in over 12 months, flag this explicitly before Phase 2. A messy catalogue will cause matching failures and should be cleaned before supplier profiles are configured.

| 02 | Xero Setup & Configuration Connect to Xero and build the matching foundation |
| --- | --- |

Purpose

What you're building

Phase 2 establishes the technical foundation. By the end of this phase, the system is connected to the client's Xero org, the catalogue is clean enough to match against, and the top suppliers have been profiled. Phase 3 (testing) cannot run without this being solid.

Step 2.1 — Xero OAuth Connection

Connecting to the client's Xero org

☐ Send the Xero authorisation link to the client's Xero admin They will connect via OAuth — they do not share login credentials with us

☐ Confirm connection is live and the correct Xero organisation is linked (double-check if client has multiple orgs)

☐ Verify read/write access to Bills, Contacts, and Items (Products & Services)

☐ Log the connected Xero organisation name and ID in the client record

Step 2.2 — Chart of Accounts & Catalogue Audit

Cleaning the matching foundation

The Products & Services catalogue is what the AI matches invoice line items against. A clean catalogue = high accuracy. A messy one = low accuracy and frustrated clients.

☐ Export the client's Xero Products & Services catalogue to review

☐ Identify and flag duplicate items (same product, different names or codes)

☐ Identify items with vague or generic names that could cause false matches (e.g. 'Miscellaneous', 'Services')

☐ Agree with the client on any cleanup required — send a summary and get written confirmation before making changes

☐ Make agreed catalogue updates in Xero Never edit the client's Xero without their explicit approval

☐ Document the final catalogue state — export a clean copy and save to the client folder

Step 2.3 — Supplier Profile Setup

Training the system on each supplier's format

For each of the client's top suppliers (by invoice volume), review the sample PDFs and configure the extraction rules. Focus on the top 10 suppliers first — these will cover the majority of invoice volume.

☐ Review all sample invoice PDFs received during Discovery

☐ For each supplier: identify the invoice layout, line item format, and any quirks (e.g. grouped lines, delivery charges, GST handling)

☐ Configure the extraction profile for each supplier in the system

☐ Map each supplier's product/service descriptions to the corresponding Xero catalogue items

☐ Set default account codes for each supplier (e.g. supplier X always maps to account 400 – Materials)

☐ Document any suppliers with non-standard formats that may need manual review flag set E.g. handwritten invoices, scanned documents, overseas suppliers with non-AUS GST

☐ Log all configured suppliers in the client's supplier profile sheet

NOTE If a supplier's invoice format is too inconsistent or low quality to configure reliably, flag it to the client before testing. Set their expectation that those specific invoices may require manual entry — do not let it become a surprise during go-live.

| 03 | Testing (Parallel Run) Verify accuracy before the client depends on the system |
| --- | --- |

Purpose

What a parallel run means

During testing, the client continues processing invoices exactly as they currently do. At the same time, you run those same invoices through the StreamOps AI system and compare the output. The client never depends on the system during this phase — it runs alongside, not instead of, their existing process.

A successful parallel run has two outcomes: (1) the client trusts the accuracy before going live, and (2) you have tuned the matching rules on real data rather than samples.

Test Setup

Before the parallel run starts

☐ Confirm with the client that Phase 2 setup is complete and they are ready to begin testing

☐ Agree on the test batch size — aim for a minimum of 20 invoices across at least 5 different suppliers

☐ Confirm the test period — typically 1–2 weeks of live invoice volume

☐ Brief the client: during testing, their team should keep doing invoices as normal; do NOT approve any bills we create until the review meeting at the end of the test period

During the Test

Running the parallel batch

☐ Process all invoices submitted by the client through the system daily

☐ Log each processed invoice: supplier name, number of line items, match result (matched / partial / unmatched)

☐ Flag any invoices that produced unexpected results for review

☐ Do not tune the system mid-test — complete the full batch first, then review and tune together

Test Review Meeting — 30–45 min

Reviewing results with the client

☐ Share the accuracy report: % fully matched, % partially matched, % unmatched — by supplier

☐ Walk through any incorrect or partial matches together — understand the root cause for each

☐ Agree on tuning changes required before go-live

☐ Make tuning changes and run a second pass on any failed invoices to confirm the fix

☐ Get written sign-off from the client that accuracy is acceptable for go-live Email confirmation is sufficient — save to client folder

NOTE Do not proceed to Phase 4 without written client sign-off on accuracy. If accuracy is below 90% on top suppliers, extend the test period and tune further rather than going live with unresolved issues.

| 04 | Go-Live & Handover Switch the system on and brief the client's team |
| --- | --- |

Purpose

The handover

Phase 4 converts the client from parallel testing to live operation. Their team stops processing invoices manually and starts reviewing AI-created bills in Xero instead. The handover should take no more than 30 minutes for the client's reviewer.

Submission Workflow Setup

How invoices get to us

For the beta phase, the submission workflow is email-based. The client forwards or emails supplier invoices to a dedicated address. This keeps the client process simple — no new software to learn.

☐ Confirm the client's invoice submission email address is set up and tested

☐ Send the client their submission instructions — what email address to send to, subject line format if required, how to handle invoices that arrive by post (photograph and email)

☐ Test the full submission-to-Xero pipeline with one live invoice before the briefing

Reviewer Briefing — 20–30 min

Training the client's AP reviewer

The person who reviews and approves bills in Xero needs to understand what they're looking at and what to do when something looks wrong. This briefing is short — the process is simple.

☐ Show the reviewer where AI-created bills appear in Xero (Bills to Pay → Draft)

☐ Walk through a real example bill — explain the line items, account codes, and supplier match

☐ Explain what 'Needs Review' flag means and how to handle a flagged bill

☐ Explain the approval workflow — review, approve, done. Bills are never auto-approved without human sign-off

☐ Share the escalation contact — if something looks wrong, email hello@streamopsai.com.au with the bill reference

☐ Confirm the reviewer is comfortable and answer any questions

Go-Live Sign-Off

Final checks before live operation

☐ Confirm Phase 3 accuracy sign-off is on file

☐ Confirm submission workflow is live and tested

☐ Confirm reviewer has been briefed and is comfortable

☐ Send the client the go-live confirmation email (see template in Appendix A)

☐ Schedule the first check-in call — 1 week after go-live

☐ Update the client record: status = LIVE, go-live date recorded

| 05 | Ongoing Operations Monthly monitoring and client success |
| --- | --- |

Purpose

Keeping it running well

Once a client is live, the ongoing work is mostly monitoring and minor tuning. New suppliers, invoice format changes, and Xero catalogue updates are the most common sources of issues. Proactive monthly check-ins prevent small issues from becoming client complaints.

Week 1 Check-In — 15 min call

First week after go-live

☐ Review the first week's processing: any failed or flagged invoices?

☐ Ask the reviewer: anything unexpected, confusing, or needing adjustment?

☐ Confirm the submission workflow is working smoothly for the client's team

☐ Address any issues and action immediately — first impressions matter

Monthly Review

Ongoing monthly tasks

☐ Review accuracy stats for the month: % matched, % flagged, % manual overrides

☐ Check for any new suppliers that have appeared and are not yet profiled — configure if volume warrants it

☐ Review any invoices the client flagged or overrode — understand the root cause

☐ Check if the client has made any Xero catalogue changes that affect matching rules

☐ Send the client their monthly summary (invoice count, accuracy rate, estimated time saved)

☐ Note any patterns that suggest tuning is needed and apply before the next month

NOTE Monthly summaries are a retention and upsell tool, not just reporting. Showing the client that you processed 47 invoices at 96% accuracy, saving them 8 hours, reinforces the value of the subscription every single month.

Appendix A

Client Email Templates

TEMPLATE 1 — Discovery call booking

Subject: Your Xero invoice automation setup — next steps Hi [First Name], Thanks for joining the StreamOps AI beta. I'd like to book a 45-minute setup call to understand your current invoice workflow and configure the system for your Xero organisation. Before the call, it would help to have 5–10 sample PDFs from your most common suppliers. If you can send those through to hello@streamopsai.com.au beforehand, we'll hit the ground running. Here's a link to book a time that suits: [CALENDLY LINK] Ross

TEMPLATE 2 — Go-live confirmation

Subject: You're live — StreamOps AI is now processing your invoices Hi [First Name], Your account is now live. From today, any supplier invoices you forward to [SUBMISSION EMAIL] will be automatically extracted and appear as draft bills in your Xero inbox, ready for review. Quick reminder on the process: 1. Forward or email the invoice PDF to [SUBMISSION EMAIL] 2. The bill will appear in Xero → Bills → Drafts within a few minutes 3. Review, adjust if needed, and approve I'll check in with you in one week to see how it's going. If anything looks off before then, just reply to this email or call me directly. Ross

TEMPLATE 3 — Monthly summary

Subject: Your StreamOps AI summary — [Month] [Year] Hi [First Name], Here's your invoice processing summary for [Month]: Invoices processed: [X] Accuracy rate (fully matched): [X]% Estimated time saved: [X] hours [Optional: 1 sentence on anything notable — new supplier added, format improvement, etc.] As always, reply if you have any questions or if anything needs adjusting. Ross

© 2026 StreamOps AI  |  Internal document — not for client distribution  |  streamopsai.com.au